READ FIRST - FUZEBOX AEOS – 7-DAY REFERENCE DEMO BUILD

FuzeBox AEOS – 7-Day Reference Demo Build Details

WHAT YOU'RE LOOKING AT

- FuzeBox_OneWeek_Demo_Spec.docx — primary document. Exact scope of the 7-calendar-day, live, runnable reference demonstration of FuzeBox AEOS. Read this first and read it in full.

- FuzeBox_AEOS_WhitePaper.docx — category narrative. Background on AEOS, the 12-layer architecture, and why it exists. Context only.

- FuzeBox_AEOS_Full_Architecture.docx — production architecture (12-week build, separate engagement). Included so your engineers can see where the 7-day demo codebase is intended to evolve. Not in scope for this JOB

- FuzeBox_AEOS_Specification_Package.zip — full specification bundle, protobuf schemas, seed data, and supporting material referenced in the other documents.

WHAT I'M ASKING FOR

- • A proposal to build the one-week reference demo exactly as specified in the section "What Gets Built in Seven Days." The spec is prescriptive — repo structure, day-by-day build plan, four demo scenarios, and commercial structure are all defined. Not looking for a rescoping.

- • All 6 runtime vendor integrations live (Anthropic, OpenAI, Salesforce Agentforce, Cloudflare Workers AI, Google Vertex, Uniphore).

- • UEF with 8-dimensional scoring, GSTI engine, Coordination Tax calculator.

- • Adapter Gateway with per-Boundary governance across 3 jurisdictions.

- • Dynamic Instruction Runtime with live mid-execution injection.

- • Execution Economic Ledger with rPotential writeback.

- • React control-plane dashboard rendering the 40-minute demo narrative.

- • 4 end-to-end demo scenarios running cleanly on docker-compose.

- • A short NotebookLM-generated explainer video (audio/video walkthrough produced from the attached docs) delivered alongside the build — for briefing partners and investors who can't attend a live demo.

COMMERCIAL FRAME

• Target price range: $20,000 – $30,000 fixed. Spec references $24,000 as the anchor; variance from the range should be explained.

• Payment: 50% on contract signature, 50% on delivered, rehearsed demo.

• Team: minimum 2 senior engineers (1 Go-forward, 1 full-stack); a 3rd accelerates delivery.

• Post-delivery: 2 weeks of on-call support.

• Delivery: complete repository, docker-compose deployment, 40-minute DEMO_SCRIPT, rehearsed live demo, 10-minute recorded highlight reel, and the NotebookLM explainer video.

You can integrate to this product if necessary: https://www.pega.com/technology/agentic-workflows?IxID=1839601972092985195&O=AgenticAIStorytellingPage_NBA2602_EN_EM597554&utm_source=LMMS&utm_medium=email&utm_campaign=Buyer%20Enablement,Reengagement&utm_content=25BE_BRND_NA_EM(EM-597554)_EM1_CI_NA_AGENTICAISTORYTELLINGPAGEWEBSITE_EN-US&CONID=CON-9975979

WHAT I EXPECT IN YOUR RESPONSE

• Confirmation you can execute this spec as written, or a clear list of proposed deviations with rationale.

• IF POSSIBLE Named team (engineers, seniority, Go and TypeScript/React experience, prior LLM/agent integration work).

• Proposed start date and 7-day build window.

• Key risks and dependencies — particularly the 6 vendor credentials and the rPotential simulator vs. staging question.

• Firm quote inside (or justified variance from) the $20K–$30K range.

HOW THIS WILL WORK

Please respond within 24 hours. I'll hold a 30-minute technical review with your lead engineer shortly after.

All attached material is confidential. Please confirm receipt before circulating internally.

Thanks,

Les Ottolenghi

CEO & Co-Founder, FuzeBox.AI